## Slide 2
Case Worker
Biological Parents
Foster Parents
User Registration
Sign-In
Parent Profile Management
Child(ren) Profile Management
Facility Search
Messaging
Angular JS, JSON, Twitter Bootstrap, HTML5, CSS
API Gateway
HttpRequestMessage(JSON)
HttpResponseMessage(JSON)
Security Data
Person Profile Data
Message Data
Microsoft SQL Server 2008
HTTP
CCLD Facility
Search Service
(Open Data Portal)
Google Map API
Sign-In Service
Person Profile Service
Message Service
Facility Search
Service
Data Layer
Services Layer
Application Layer
Access Channels
Users
Micro-Service, RESTFul API, MVC, C#, LINQ Query, Entity Framework 6.0, IIS 7.0
EMail Service
SMS Service

## Slide 3
Entity Layer
(Entity Framework 6.0)
Security Data
Sign-In
Service
Entity Layer
(Entity Framework 6.0)
Person Profile Data
Person Profile Service
Facility Search
Service
CCLD Facility
Search Service
(Open Data Portal)
Google Map API
Entity Layer
(Entity Framework 6.0)
Message Data
Message
Service
ADPQ Micro-Services
Email Service
SMS Service

## Slide 4
Internet
EC2 Instance
Windows Server 2008 R2
MS SQL Server 2008
Web Server – IIS 7.0
52.34.185.160
http://xfusionsafekids.org/

## Slide 5
Entity Layer
(Entity Framework 6.0)
Service Domain Data
Microservice
Business Logic

## Slide 6
Sign-In Service
Front End Web Developer
Back End Web Developer
Sign-In Service Group
Front End Web Developer
Back End Web Developer
Person Profile Service Group
Person Profile Service
(Parent, Child(ren))
Front End Web Developer
Back End Web Developer
Message Service Group
Message Service
Front End Web Developer
Back End Web Developer
Facility Search Service Group
Facility Search Service
Continuous Delivery Pipeline
Technical Architect
Visual Designer
Usability Tester
Business Analyst
Scrum Team
Scrum Master, Agile Coach
Product Manager, Quality Accountability

## Slide 7
Sign-In Service
Front End Web Developer
Back End Web Developer
Sign-In Service Group
Front End Web Developer
Back End Web Developer
Person Profile Service Group
Person Profile Service
(Parent, Child(ren))
Front End Web Developer
Back End Web Developer
Message Service Group
Message Service
Front End Web Developer
Back End Web Developer
Facility Search Service Group
Facility Search Service
Continuous Delivery Pipeline
Technical Architect
Visual Designer
Usability Tester
Business Analyst
Scrum Team
Scrum Master, Agile Coach
Product Manager, Quality Accountability
Source Control
Build and Deployment Server
Artifact Repository (GitHub)
DEV
TEST
PROD

## Slide 8: Scrum at a Glance
Product Backlogs
(List of prioritized backlog, highest priority at the top)
Product Planning
Product Vision & Strategy
Business Cases
Business & Technology Requirements
Milestones
Backlog Grooming
Release Planning
Release Backlogs
(List of prioritized backlog for the Release scope)
Release Cycle – x
Burndown Chart and Team Velocity
Release Review and Retrospection
Release
Cycle

## Slide 9: Elements of Scrum Framework
Product Owner
Project Manager
The
Team
Roles
The Scrum Team
Ceremonies
Release Planning
Sprint Planning
Daily Standup Meeting
Sprint Review
Sprint Retrospection
Release Review
Scrum of Scrum
Artifacts
Product Backlog
Sprint Backlog
Burn-down Chart
Potentially Shippable Product
participate in
produces

## Slide 10: Agile Requirement Granularity
User Story
  Atomic requirement that can be implemented with in a short time-frame such as Sprint
  Features/Epics are groomed to elaborate the requirements and broken into multiple User Stories
  User Stories are broken into Tasks are are executed and completed within the Sprint Iteration
FEAT1: Online Enrollment Application Submission
US1.1: As a consumer…I like to submit my household member information so that…
US1.2: As a consumer…I like to submit my income information so that…
US1.3: As a consumer…I like to submit my citizenship information so that…

## Slide 11: Components of Agile Requirement
Agile Requirement
User Story
elaborated using
Acceptance Criteria
tested using
Story Point
estimated using

## Slide 12: Release Planning
Preparation
Application Processing
Eligibility Determination
Enrollment/
Disenrollment
Eligibility Inquiry

## Slide 13: Release Planning
Preparation
Parent Registration and Sign In
Parent and Child(ren) Profile Management
Search for Facilities
Inbox Management

## Slide 14: Product Roadmap Planning
Release Backlog – Story Map, Priority and Estimate
Application Processing
Eligibility Determination
Enrollment/
Disenrollment
Eligibility Inquiry
Release 1
Release 2
Release 3
Online App. Submission
App. Data Verification
Compute Household Composition
Compute MAGI
Determine Eligibility
Transfer Case to SAWS
Transfer Case to MAXe2
Store and Track Application
Save Application
Do Program Enrollment
Send MEDS transaction
Do Program Disenrollment
File Clear Applicant Automatically
Inquire Member’s current Enrollments
P: 1
50
P: 2
20
P: 3
30
P: 4
60
P: 6
20
P: 5
20
P: 7
15
P: 8
60

## Slide 15: Product Roadmap Planning
Release Backlog – Story Map, Priority and Estimate
Parent Registration and Sign In
Parent and Child(ren) Profile Management
Search for Facilities
Inbox Management
Release 1
Release 2
Release 3
Account Creation
Create Parent Profile
Upload Pictures
Create Child(ren) Profile
Upload Pictures
CAPTCHA Validation
Identity Verification
Search Facilities
Integrate with Google Maps
Change Password
Send email to Case Worker
Send email to Foster Parent
Receive email from Case Worker
Manage Inbox
Upload Supporting Documents
Edit Profile

## Slide 16: Release Cycle – Release Review & Stakeholder Demonstration
Release Review
One of the team members or the ScrumMaster provides Release overview
    Release Goal
    List of Backlogs committed for the Release
    Backlogs Completed – in all the Sprint iterations within the Release Cycle
    Release Burndown Chart
    Velocity Chart
    Defect Trend
Burndown Chart
Velocity Chart
Defect Trend